TANAP TRANS ANATOLIAN NATURAL GAS PIPELINE PROJECT.

Stakeholder engagement PLAN

ANNEX 1 STAKEHOLDER ENGAGEMENT IMPLEMENTATION GUIDELINE FOR CONSTRUCTION PHASE

Contents

1.	Introduction	3

2.	STAKEHOLDER IDENTIFICATION – construction phase	4

3.	Stakeholder engagement classification – construction phase	5

4.	Stakeholder engagement implementation – construction phase	7

4.1	Stakeholder Engagement for Pipeline Construction	7

4.2	Stakeholder Engagement for Off-shore Pipeline Construction	17

4.3	Stakeholder Engagement for Compressor Station Construction	18

5.	Monitoring and Reporting	20

6.	STAKEHOLDER ENGAGEMENT METHODS	23

# Introduction

The “Stakeholder Engagement Implementation Guideline” document for Construction Phase provides:

- A summary of engagement to date.

- A methodology for classifying the level of engagement with stakeholders going forward into the construction phase.

- A plan for engagement of stakeholders during pipeline construction, Above Ground Installation (AGI) construction and off-shore activities, including a schedule and responsibilities.

- A plan for monitoring and reporting the items agreed in Stakeholder Engagement Plan (SEP).

The SEP is an internal, working document that will be revised during the development of the Project.

# STAKEHOLDER IDENTIFICATION – construction phase

A key element of any SEP is effective identification of key stakeholders.  Stakeholders are defined as individuals or groups who can affect, are affected by, or have a legitimate interest in the Project.

Based on the extensive engagement to date and the in-depth knowledge of the situation in Turkey, key stakeholders have been identified in the following categories.  Given that the SEP will be updated as the project progresses through its stages, stakeholder identification relevant to the operations and decommissioning stage will take place at a later date.  The current focus is identification of stakeholders for the construction phase which are as listed in the Table 1 below.

Government Authorities

Central Government Authorities

Regional Government Authorities

Local Government Authorities

Project Partners

Non- Commercial, Non-governmental and Public Organisations

International NGOs

National NGOs

Local NGOs

Multinational and International Organizations

Media

International Media

National Media

Local Media

Interest Groups

Business Associations

Chambers of Commerce

Cooperatives

Universities

MSEs

Project Affected People

Directly affected landowners

Project affected communities/persons

Project workers

Other

General public

Table 1:  Key Stakeholders Identified for Construction Phase

# Stakeholder engagement classification – construction phase

In order to define the necessary engagement activities going forward, the identified stakeholders have been categorised according to a) their level of interest in the project and its activities and b) their ability to influence or impact the project and its activities.  The categorisation has been done through consultation with TANAP Social Teams and consultants who have extensive knowledge of the stakeholders.  See Table 2.

The categorisation is done through the lens of engagement activities, not day to day working relationships.  That is, if the TANAP Land Team needs to work on a daily basis with the Regional Land Cadastral Offices in order to manage the land acquisition process, that is considered a day to day business management relationship, not a stakeholder engagement relationship.  If, however, the TANAP Land Team needs to engage with Central Government offices to keep them informed of the land acquisition process, then that is considered as part of the SEP.

Some central, regional and local government offices have been considered separately in the below matrix, given their importance for the project, while others have been treated collectively.

This matrix will be reviewed and updated on a regular basis as the project progresses and stakeholder relationships may change.

|  | High Ability or Likelihood to Influence or Impact the Project | Medium Ability or Likelihood to Influence or Impact the Project | Low Ability or Likelihood to Influence or Impact the Project |
| --- | --- | --- | --- |
| High Level of Interest in the Project | - Ministry of Environmental and Urbanisation - Ministry of Energy and Natural Resources - Project partners - Village muhtars - Landowners - Directly affected population | - General Directorates of Land Registry and Cadastral - Governorships - Sub-governors - Municipalities - Project employees |  |
| Medium Level of Interest in the Project | - National & International media | - All relevant General Directorates (unless specifically named elsewhere) - Regional Directorates of Railways - Directorates of Cultural Entities Protection - Provincial Directorate of Food, Agriculture and Livestock - Provincial Directorate of Security - Provincial Directorate of Work and Labour - Public | - Business associations - Chambers of Commerce - Small, Medium and Micro-sized Enterprises (SMMEs) - All relevant Regional Directorates (unless specifically named elsewhere) - All relevant Provincial Directorates (unless specifically named elsewhere) - Other Provincial Offices - Sub-governorships - Metropolitan municipalities |
| Low Level of Interest in the Project |  |  | - Multinational and International Organizations - Cooperatives - Universities/Scientific Community - Local media - Regional Directorates of Cultural Heritage Protection Boards - National NGOs - International NGOs - Local NGOs |

Table 2:  Classification of Stakeholders According to Interest and Influence

The plan for stakeholder engagement based on the above categorisation is as described in Table 3 below;

| Red | Orange | Green |
| --- | --- | --- |
| Regular and frequent engagement, typically face-to-face and typically quarterly, including written and verbal project information. Methods of engagement to include: - Informal face-to-face meetings - Formally arranged face-to-face meetings - Presentations/Reports - Written Project brochures/updates - Technical workshops - Corporate website - Hotline - Grievance mechanism - Media Advertisement | Regular engagement, typically not less than once every 6 months, typically through written project information. Methods of engagement to include: - Written correspondence - Written Project brochures/updates - Corporate website - Hotline - Grievance mechanism - Workshop (ad hoc) | Infrequent engagement, typically once per year, typically through indirect written project information (i.e. mass media). Methods of engagement to include: - Media advertisements - Corporate website - Hotline - Workshop (ad hoc) |

Table 3:  Engagement Activities for Each Level of Classification

# Stakeholder engagement implementation – construction phase

Given that the SEP will be updated as the project progresses through its stages, planning for stakeholder engagement during the operations and decommissioning stage will take place at a later date.  The current focus is stakeholder engagement during the construction phase in the following areas:

- Pipeline and Facilities Construction

- Off-shore Pipeline Construction

- Specific AGI Construction.

## Stakeholder Engagement for Pipeline Construction

Table 3 outlines the following details, by stakeholder category, for the construction phase:

- Key topics to be addressed, which is defined at least in part by results of consultation undertaken during ESIA phase

- Frequency and start date of engagement (note that frequency will not be the same for every method of engagement)

- Methods and materials to be used for engagement

- Lead responsibility and supporting responsibilities

The frequency of engagement will diminish as the project transitions from construction to early operations but key methods for interaction, such as the Grievance Management Procedure, will continue to be available to third parties.

The objective of stakeholder engagement during the construction phase is to

- Ensure construction impacts are managed in a way that reduces negative impacts and enhances positive impacts on the communities and individuals who are in the directly impacted area.

- Ensure communities and individuals in the directly impacted area are aware of construction activities and how this may impact their daily lives.

- Provide safety awareness to communities and individuals in the directly impacted area.

- Ensure stakeholders are aware of how to contact the project with questions and concerns.

- Ensure stakeholders are aware of how to make a grievance to the project.

- Ensure indirectly affected stakeholders are kept up to date on project progress.

The topics for consultation noted below have been taken from the results of the ESIA consultation phase and general experience in pipeline construction projects.  The topics, frequency and materials used for engagement call be altered and adapted as more information becomes available through the on-going engagement.

Face to face technical meetings will be held as required and are not noted in the table as a standard method of engagement, since it will be on as needed basis.

| No | Stakeholder | Topics | Frequency and Start Date | Method and Materials | Lead and Supporting Responsibility |
| --- | --- | --- | --- | --- | --- |
| Red Category Stakeholders |  |  |  |  |  |
|  | Ministry of Environment and Urbanisation | Update of construction activities. Compliance with ESMPs | Yearly, starting 2Q 2015 | - Formally arranged face-to-face meetings - Written Project brochures/ updates - Technical workshops (If requested by the authority) | Lead; TANAP HSSE Team |
|  |  | Compliance with ESIA | Quarterly, starting Q3 2014 | - Third Party Reports | Lead : Third Party Monitoring Company Support: TANAP E/S Team |
|  | Ministry of Energy and Natural Resources | Update of construction activities | Yearly, starting Q2 2015 | - Formally arranged face-to-face meetings - Presentations/Reports - Written Project brochures/updates | Lead : TANAP Construction/Project Management Team |
|  | Project Partners | Update of Project activities and progress | Monthly. | - Formally arranged face-to-face meetings - Presentations/Reports | Lead : TANAP Project Management Team |
|  | Village Muhtars | Construction start-up and progress Recruitment process Community safety Access/traffic management Land acquisition/expropriation process and progress Grievance process | Monthly at minimum, starting 1Q 2015. | - Informal face-to-face meetings - Formally arranged face-to-face meetings - Written Project brochures/ updates - Hotline - Grievance mechanism | Lead : CC CLOs Support ; TANAP Social Impact Specialists and Land Team, with support from LRE. |
|  | Landowners / Land users | Land acquisition/expropriation process and progress RAP Fund Implementation Grievance process | Monthly at minimum, started in 2014. | - Informal face-to-face meetings - Formally arranged face-to-face meetings - Written Project brochures/updates - Hotline - Grievance mechanism | Lead : LRE Support : TANAP Land and Social Teams; |
|  | Directly Affected Communities/Persons | Construction start-up and progress Recruitment process Community safety Access/traffic management Grievance process | Monthly at minimum, started in 2014. CC effort to start in 1Q 2015. | - Informal face-to-face meetings - Formally arranged face-to-face meetings - Written Project brochures/updates - Hotline - Grievance mechanism | Lead : CC CLOs Support : TANAP Social Impact Specialists |
|  | National & International media | Construction start-up and progress Social and environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation Local procurement data Local Recruitment data | Quarterly, starting 1Q 2015 | - Written Project brochures/ updates - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | General Directorates of Land Registry and Cadastry | Land acquisition/expropriation process and progress RAP Fund Implementation Grievance process | Monthly at minimum, started in 2014. | - Informal face-to-face meetings - Formally arranged face-to-face meetings - Written Project brochures/updates - Hotline - Grievance mechanism | Lead : LRE Support : TANAP Land and Social Teams |
|  | Governorships | Construction start-up and progress Social and environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Yearly, starting 1Q 2015 | - Formally arranged face-to-face meetings - Written Project brochures/ updates - Corporate website - Hotline | Lead : TANAP Social Team Support : TANAP SEIP Team & LRE |
|  | Sub-governorships | Construction start-up and progress Social or environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Yearly, starting 1Q 2015 | - Formally arranged face-to-face meetings - Written Project brochures/updates - Corporate website - Hotline | Lead : TANAP Social Team Support : TANAP SEIP Team & LRE |
|  |  | Construction Progress Land Acquisition / expropriation process and progress | Yearly, starting 1Q 2015 | - Formally arranged face-to-face meetings | Lead : CC CLOs and TANAP Social Impact Specialists |
|  | Metropolitan municipalities | Construction start-up and progress Social or environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Quarterly, starting 1Q 2015 | - Formally arranged face-to-face meetings - Written Project brochures/updates - Corporate website - Hotline | Lead : TANAP Corporate Communications Team Support : TANAP SEIP Team & LRE |
|  |  | Construction start-up and progress Land acquisition/expropriation process and progress RAP Fund Implementation | Quarterly, starting 1Q 2015 | - Formally arranged face-to-face meetings - Written Project brochures/updates - Corporate website - Hotline | Lead : CC CLOs and TANAP Social Impact Specialists Support : LRE |
|  | Project Employees –EPC and CC Employee | Construction start-up and progress Land acquisition/expropriation process and progress Grievance mechanism Working Conditions and Code of Conduct | Quarterly, starting 1Q 2015 | - Informal face-to-face meetings (“town hall”) - Written Project brochures/updates - Corporate website | Lead : CC Project Management and Construction Teams Support : TANAP Project Management and Construction Teams |
|  | Project Employees – Other Employee | Construction start-up and progress Social or environmental investment activities Working Conditions and Code of Conduct | Quarterly, starting 1Q 2015 | - Informal face-to-face meetings (“town hall”) - Written Project brochures/updates - Corporate website | Lead : TANAP Corporate Communications Team |
| Orange Category Stakeholders |  |  |  |  |  |
|  | Relevant General Directorates (unless specifically named elsewhere) | Construction start-up and progress Social and environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Every six months, starting 2015. | - Written Project brochures/ updates - Corporate website - Hotline | Lead : TANAP Permitting & Authority Liaison or Government Relations Team Support : TANAP Corporate Communications Team |
|  | Provincial Directorate of Food, Agriculture and Livestock | Construction start-up and progress Social and environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Every six months, starting 2015. | - Written Project brochures/updates - Corporate website - Hotline | Lead : TANAP Permitting & Authority Liaison or Government Relations Department. Support : TANAP Corporate Communications and HSSE Teams |
|  | Provincial Directorate of Work and Labour | Construction start-up and progress Info relevant to recruitment and training | Every six months, starting 2015. | - Written Project brochures/updates - Corporate website - Hotline | Lead: TANAP Permitting & Authority Liaison or Government Relations Team Support : TANAP Corporate Communications Team |
|  | Public | Construction start-up and progress Social or environmental investment activities Local Procurement data Recruitment data | 6 Monthly, starting 2015 | - Media advertisements - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
| - Green Category Stakeholders |  |  |  |  |  |
|  | Business Associations | Construction start-up and progress Local procurement data. | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | Chambers of Commerce | Construction start-up and progress Local procurement data | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | SMMSEs | Construction start-up and progress Local procurement data | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | Relevant Regional Directorates (unless specifically named elsewhere) | Construction start-up and progress | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Permitting & Authority Liaison / Government Relations Team |
|  | Other provincial offices | Construction start-up and progress | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | Multinational and international organizations | Construction start-up and progress | Yearly, starting Q4 2015 | - Corporate website - Hotline | Lead : TANAP HSSE Team Support : TANAP Corporate Communications Team |
|  | Cooperatives | Construction start-up and progress | Yearly, starting 2015 | - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | Universities and Scientific Community | Construction start-up and progress | Yearly, starting 2015 | - Media advertisements - Corporate website - Hotline | Lead : TANAP Corporate Communications Team |
|  | Local media | Construction start-up and progress Social and environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation Local procurement data Recruitment data | Yearly starting 1Q 2015 | - Written Project brochures/ updates - Corporate website - Hotline - Face to Face Meetings | Lead : TANAP Corporate Communications Team |
|  | Regional Directorates of Cultural Heritage Protection Boards | Construction start-up and progress Information on compliance with Chance Finds Procedure and Heritage Management | Annually, starting 2015. (ad-hoc meetings in case of chance finds) | - Presentations/Reports - Written Project brochures/updates - Corporate website - Hotline | Lead : TANAP HSSE Team |
|  | Local NGOs | Construction start-up and progress Social or environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Annually, starting Q4 2015. | - Written Project brochures/updates - Formal Meeting - Corporate website - Hotline | Lead : TANAP HSSE Team Support : TANAP Corporate Communications Team |
|  | National NGOs | Construction start-up and progress Social or environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Annually, starting 2015. | - Written Project brochures/updates - Formal Meeting - Corporate website - Hotline | Lead : TANAP HSSE Team Support : TANAP Corporate Communications Team |
|  | International NGOs | Construction start-up and progress Social or environmental investment activities Land acquisition/expropriation process and progress RAP Fund Implementation | Annually, starting 2015. | - Written Project brochures/ updates - Technical workshops - Corporate website - Hotline | Lead: TANAP HSSE Team Support : TANAP Corporate Communications Team |

Table 4:  Stakeholder Engagement Plan for General Pipeline and Facilities Construction Phase

## Stakeholder Engagement for Off-shore Pipeline Construction

A contract for construction of the off-shore section of TANAP has been awarded in 3Q 2016, with construction expected to start in mid-2017.  Table 5 depicts a rough plan for stakeholder engagement activities for off-shore pipeline construction which will be reviewed and refined over time as the construction phase approaches.  In depth stakeholder consultation with directly affected fishermen cannot begin until detailed construction methods have been finalised, which is expected in 2017.

| Timeframe | Activities | Engagement Required | Parties Involved |
| --- | --- | --- | --- |
| 1-2 Q 2017 | Finalisation of preferred construction methodology (dredging) Sediment plume modelling associated with side casting dredged material Sediment characterisation through geotechnical investigation Permitting | On-going engagement with MoEU to determine their requirements for moving forward with dredging option. Engagement with other national or provincial governmental institutions to determine permitting requirements. | TANAP Off-shore and Environment Team TANAP E/S Teams TANAP Permitting Teams |
| 4Q 2016 | Issue of ITT Contract award Detailed engineering Permitting | On-going engagement with MoEU to finalise mitigations and management associated with dredging. Informal “checking in” with local fisherman and fishing cooperatives to reassure them that planning is underway, providing construction methodology is finalised. | TANAP Off-shore and Environment Team TANAP E/S Teams TANAP Permitting Team |
| 1-2 Q 2017 | Detailed engineering Permitting Land acquisition | Engagement with relevant landowners to discuss land acquisition/expropriation process. Engagement with local fishermen and cooperatives to provide construction impact awareness and discuss mitigation and/or compensation measures. Engagement with NGOs and local authorities to provide construction impact awareness. | LRE TANAP Land Team TANAP Social Team TANAP Permitting Team |
| 3-4 Q 2017 | Construction | EPC presence on site for E/S management | EPC E/S Team |

Table 5:  Stakeholder Engagement Plan/Schedule for Off-shore Pipeline Construction

## Stakeholder Engagement for Compressor Station Construction

A contract for construction of the compressor stations associated with the pipeline has been awarded and construction started in 3Q 2016. Table 6 depicts a rough plan for stakeholder engagement activities for compressor station construction, as the construction phase approaches.

| Timeframe | Activities | Engagement Required | Parties Involved |
| --- | --- | --- | --- |
|  | Detailed design Land acquisition Permitting | Engagement with relevant landowners to discuss land acquisition/expropriation process. Engagement with local residents to ensure long-term nature and impact of stations is understood. Development of RAP Fund activities as required for long-term impacts. Engagement with local authorities to ensure long-term nature and impact of stations is understood and to clarify long-term land use restrictions. | LRE TANAP and TANAP Land Team TANAP E/S Teams TANAP Permitting Teams |
| 3-4 Q 2015 | Detailed engineering Permitting Land acquisition Contract award | Engagement with relevant landowners to discuss land acquisition/expropriation process. Engagement with local residents to ensure long-term nature and impact of stations is understood. Development of RAP Fund activities as required for long-term impacts. Engagement with local authorities to ensure long-term nature and impact of stations is understood and to clarify long-term land use restrictions. | TANAP Land Team TANAP Social Team |
|  | Detailed engineering Permitting Land acquisition Construction | Engagement with local residents to ensure long-term nature of stations is understood. Engagement with local authorities to ensure long-term nature and impact of stations is understood. Implementation of RAP Fund activities as required for long-term impacts. EPC presence on site for E/S management | LRE and TANAP Land Team TANAP Social Team TANAP Permitting Dept. TANAP Social Impact Specialists EPC CLOs |

Table 6:  Stakeholder Engagement Plan/Schedule for Compressor Station Construction

# Monitoring and Reporting

As noted in Section 4, TANAP’s Social Team is responsible for:

- Implementing some of the elements of the SEP

- Monitoring the progress of implementation of the SEP across all TANAP Teams

- Collating engagement information from multiple teams

- Entering engagement data into OSID

- Analysing the information per OSID functions

- Providing reports to TANAP management and other teams.

- The TANAP Social Team, will review this plan every six months to determine if any changes to stakeholder classification or engagement are required.  If so, the plan will be updated and a new revision distributed.

TANAP Social Team will provide a monthly report summarising the key engagement activities with type of meetings, based on information provided in the OSID system.

TANAP Social Impact Specialists will ensure that TANAP Lot Manager and TANAP Social Team are fully aware of stakeholder engagement activities or issues that have the potential to impact project progress via daily construction meetings at site and daily and weekly reports,.

# STAKEHOLDER ENGAGEMENT METHODS

TANAP has and will continue to use the following methods for engaging with stakeholders:

- Public Participation Meetings – as required under the environmental assessment legislation of the Republic of Turkey (Environmental Law No 2872 (Issued on 11.08.1983, OG No 18132, Amended by Law No 5491) and Regulation on Environmental Impact Assessment (17.07.2008 OG No 26939, amended 30.06.2011).

- Informal face to face meetings – likely to be the primary form of on-going consultation during the construction phase.

- Frequently Asked Questions – in appropriate language and format to distribute to directly affected stakeholders

- Presentations – in appropriate languages and with appropriate level of detail for the audience.

- Informant interviews – used primarily during baseline data collection to collect data as well as information about perceptions of the project.

- Focus groups – used primarily for information collection during the ESIA process.

- Correspondence – to be used as part of official permitting procedure and on-going information updates.

- Media advertisements – invitations to participate in meetings, information disclosure, etc.

- Project Brochure/Updates - Project Brochure initially used as part of the ESIA scoping process.  This will be updated to provide up to date construction progress info and will be used as on-going communication tool.

- Corporate website – publically available site for project announcements, documents, reports, etc.

- Technical workshops – to be used if additional technical information is required by certain group of stakeholders.

- Free hotline – available at any time for stakeholders to contact the Company with questions or concerns.

- Baseline surveys – used primarily during the ESIA and land acquisition processes.

- Grievance mechanism – aimed particularly at directly affected stakeholders.  Mechanism has been and will continue to be widely disclosed to affected public.